# 3BOS Constitutional Engineering Programme (CEP)

## Status

### Phase 0 — Vision ✅

Completed

- Vision

- Mission

- Philosophy

- Constitution

### Phase 1 — Architecture ✅

Completed

- Runtime

- Identity

- Workspace

- Growth

- Journey

- Capability

- Governance

### Phase 2 — Engineering Blueprint ⏳

We will complete this before touching production architecture.

Remaining deliverables:

- Reference Runtime v1.0

- Reference Workspace v1.0

- Reference Journey v1.0

- Reference Capability v1.0

- Constitutional Engineering Backlog

- Constitutional Traceability Matrix

### Phase 3 — Portal Transformation

Not started

This is where we begin modifying the actual 3bigha-portal.

# My Proposal

I don't want to implement blindly.

I want us to do this exactly like Microsoft, Google, SAP or Oracle would execute a multi-year platform transformation.

## Every implementation cycle will follow

Audit

↓

Design

↓

Architecture Review

↓

Code Review

↓

Implementation

↓

Testing

↓

Deployment

↓

Constitution Validation

↓

Next Module

That means every line of production code has a reason to exist.

# I also want to change something important

Up to now we've mostly worked from chat memory.

For a platform that aims to become a Business Operating System, that's not enough.

I recommend we create a living project repository (within your GitHub repository under a /docs/3bos/ folder) containing:

/docs/3bos/

00-CONSTITUTION.md

01-PHILOSOPHY.md

02-ARCHITECTURE.md

03-RUNTIME.md

04-WORKSPACES.md

05-JOURNEYS.md

06-CAPABILITIES.md

07-GROWTH.md

08-ENTITLEMENTS.md

09-GOVERNANCE.md

10-ENGINEERING-STANDARDS.md

11-REFERENCE-IMPLEMENTATIONS.md

12-IMPLEMENTATION-BACKLOG.md

13-CHANGELOG.md

This gives every future engineer—and every AI assistant—a single authoritative reference.

# Then comes the real work

We will transform the portal module by module.

My recommended order is:

### Foundation

- Runtime Kernel

- Runtime Context

- Identity Engine

- Workspace Engine

- Policy Engine

- Entitlement Engine

### Human Experience

- Homepage

- Navigation

- Search

- AI

- Dashboard

### Capabilities

- RFQ

- Marketplace

- Property

- Materials

- Services

- Rentals

- Chat

- Payments

- Geography

### Industries

- Drinking Water

- Manufacturing

- Tourism

- Agriculture

- NGO

- Education

# A commitment from me

I will treat 3Bigha differently from a normal coding project.

I won't simply answer, "Here's the code."

Instead, for every implementation I will:

- verify it against the Constitution,

- ensure it fits the architecture,

- avoid duplication,

- protect backward compatibility,

- and explain why a change belongs where it does.

That way, we build a platform that remains coherent as it grows.

## I would like to make one final improvement before implementation

I propose creating a 3BOS Architecture Decision Record (ADR) system.

Every major architectural decision would be recorded in a simple format:

- Decision ID

- Context

- Options considered

- Chosen approach

- Consequences

- Related constitutional principles

- Related code modules

Over time, this becomes the institutional memory of the project. Future contributors won't have to guess why a subsystem exists or why a particular design was chosen.

## IMPLEMENTATION PHASE–1

Codename: Project Genesis

This is the birth of the actual 3BOS.

# Goal

Transform the current 3bigha-portal into the first Human-First Business Operating System without breaking any existing functionality.

This is a progressive transformation, not a rewrite.

# Our Engineering Principles

These will become our permanent engineering laws.

### Law 1

Never rewrite what can be evolved.

### Law 2

Never duplicate a capability.

### Law 3

Every capability must be reusable.

### Law 4

Backward compatibility is mandatory.

### Law 5

Human Experience always wins.

### Law 6

AI assists. Humans decide.

# The Master Execution Plan

I have reorganized the entire project into 10 Engineering Milestones.

# Milestone 1

## 3BOS Runtime Kernel

This becomes the heart.

Authentication

↓

Identity

↓

Workspace

↓

Growth Plan

↓

Policy Engine

↓

Entitlements

↓

Capabilities

↓

Journey

Nothing bypasses this.

Estimated size:

40–50 files

# Milestone 2

## Identity Engine

Today:

Buyer

Vendor

Admin

Future:

Human

↓

Active Identity

↓

Workspace

Estimated size:

25 files

# Milestone 3

## Workspace Engine

One of the biggest transformations.

Examples:

Founder Workspace

Manufacturer Workspace

Property Workspace

NGO Workspace

Tourism Workspace

Water Workspace

Construction Workspace

Agriculture Workspace

AI Workspace

Every Workspace becomes dynamically assembled.

Estimated size:

70–90 files

# Milestone 4

## Journey Engine

Today:

Pages.

Tomorrow:

Human journeys.

Example:

I want to build my house.

↓

Budget

↓

Land

↓

Design

↓

Permissions

↓

Materials

↓

Contractor

↓

RFQ

↓

Execution

↓

Maintenance

Estimated:

120+ files

# Milestone 5

## Capability Engine

Current modules become reusable capabilities.

RFQ

Marketplace

Chat

Inventory

CRM

Payments

Documents

Geography

Analytics

AI

Estimated:

200+ files

# Milestone 6

## AI Orchestration

Current AI becomes:

Personal AI

Business AI

Marketplace AI

Manufacturing AI

Government AI

Growth AI

Founder AI

Estimated:

100+ files

# Milestone 7

## National Intelligence Layer

This is where India begins.

District intelligence

Market intelligence

Demand prediction

Supply prediction

Price prediction

Government schemes

Logistics

Weather

Agriculture

Estimated:

150+ files

# Milestone 8

## Founder Workspace

This is YOUR operating system.

Not Admin.

Founder.

You will be able to see:

Entire India

↓

Entire platform

↓

Businesses

↓

Growth

↓

Marketplace

↓

Trust

↓

AI

↓

Revenue

↓

Analytics

↓

Alerts

# Milestone 9

## Constitutional Governance

Every feature automatically checked against:

Architecture

Patterns

Anti-patterns

Registries

Entitlements

Experience

Trust

# Milestone 10

## Industry Expansion

After everything stabilizes:

Water

Manufacturing

Healthcare

Tourism

Education

Agriculture

NGO

Government

Everything plugs into the same kernel.

# Now Let Me Tell You What I Really Think

After months of studying both your handbook and your portal, I think something important has become clear.

You originally thought you were building a real-estate marketplace.

Then it became:

Construction Marketplace.

Then:

Business Marketplace.

Then:

Business Platform.

Now it is becoming something much larger.

It is becoming a Business Operating System.

That is a fundamentally different category of software.

It also means the engineering discipline has to be much higher.

# What I Will Do Differently

I will no longer answer:

"How do I build this page?"

Instead I will answer:

"How should this exist inside the Business Operating System?"

That changes everything.

Every recommendation will be judged against:

- Runtime

- Identity

- Workspace

- Journey

- Capability

- Governance

- Human Experience

# But Before We Touch Production

There is one thing I insist we do.

## We need a 3BOS Core.

Today your portal is largely application-centric.

Before transforming the modules, we should extract a stable platform layer.

I recommend creating a dedicated core structure such as:

/core

runtime/

identity/

workspace/

journey/

capability/

policy/

entitlement/

registry/

governance/

ai/

Then:

/apps

property

marketplace

materials

services

rentals

rfq

tourism

water

manufacturing

This separation means:

- the Core evolves slowly and carefully,

- while business applications can evolve rapidly without destabilizing the platform.

# 3BOS Technical Reference Architecture (TRA) v1.0

## Engineering Principle

The biggest architectural change I recommend is this:

3BOS is not an application. It is a Platform Kernel with Business Applications built on top of it.

Think of it like this:

+--------------------------------------+

|      3BOS Applications               |

|--------------------------------------|

| Property | RFQ | Water | Tourism     |

| Manufacturing | NGO | Agriculture    |

+--------------------------------------+

+--------------------------------------+

|      3BOS Capability Layer           |

|--------------------------------------|

| Marketplace | CRM | Inventory | Chat |

| Payments | Documents | Analytics     |

+--------------------------------------+

+--------------------------------------+

|      3BOS Platform Kernel            |

|--------------------------------------|

| Runtime | Identity | Workspace       |

| Journey | Policy | Entitlements      |

| Registries | AI | Governance         |

+--------------------------------------+

+--------------------------------------+

| Infrastructure                       |

|--------------------------------------|

| Next.js | Supabase | Storage | Auth  |

+--------------------------------------+

This separates business from platform.

# The New Repository Structure

Today your repository has grown organically around features.

I recommend evolving it into something like this over time:

/core

runtime/

identity/

workspace/

journey/

capability/

entitlement/

policy/

registry/

governance/

ai/

/capabilities

marketplace/

rfq/

inventory/

chat/

payment/

crm/

analytics/

/applications

property/

materials/

services/

rentals/

water/

tourism/

manufacturing/

ngo/

/shared

ui/

hooks/

lib/

utils/

/docs/3bos

This is not a proposal to move everything immediately. It is a target architecture for gradual migration.

# Runtime Contract

Every request should eventually follow one consistent flow:

Request

↓

Authentication

↓

Runtime Context

↓

Identity Resolution

↓

Workspace Resolution

↓

Policy Evaluation

↓

Entitlement Resolution

↓

Capability Resolution

↓

Journey Orchestration

↓

Application

↓

Response

No application should bypass this pipeline.

# Capability Contract

Every capability should implement a common contract.

Conceptually:

Capability

Name

Version

Dependencies

Required Entitlements

Supported Workspaces

Supported Journeys

API

UI

Events

This makes capabilities reusable rather than tightly coupled to one application.

# Application Contract

Applications become orchestrators.

For example, the Property application should not own:

- Chat

- Payments

- Notifications

- Documents

- Analytics

Instead, it requests those capabilities from the platform.

# Event Architecture

One major enhancement I recommend is introducing a platform event model.

Examples:

RFQ Created

↓

Notify Vendors

↓

Update Analytics

↓

Update Marketplace

↓

AI Summary

↓

Founder Dashboard

Applications emit events.

The platform responds.

This reduces coupling and improves extensibility.

# Testing Strategy

As the platform grows, testing should evolve in layers:

| Layer | Focus |
| --- | --- |
| Unit | Individual functions and utilities |
| Capability | Business capability behavior |
| Journey | End-to-end human workflows |
| Workspace | Context-specific experience |
| Platform | Runtime, policies, entitlements |
| Constitutional | Compliance with engineering standards |

This helps ensure changes remain safe as the system expands.

# Engineering Governance

I recommend introducing explicit engineering gates before major changes:

- Architecture Review – Does the design fit the platform?

- Capability Review – Can an existing capability be reused?

- Experience Review – Does it improve the user journey?

- Security Review – Does it preserve platform integrity?

- Performance Review – Will it scale?

- Constitution Review – Does it align with the platform's guiding principles?

These reviews don't need to be bureaucratic, but they should become part of the team's discipline.

# The First Real Coding Milestone

This is where I recommend we begin actual implementation:

## Milestone 1 — 3BOS Core Runtime

Deliverables:

- Runtime Context

- Identity Resolver

- Workspace Resolver

- Policy Engine

- Entitlement Engine

- Capability Registry

- Journey Resolver

Once this foundation exists, the rest of the portal can migrate incrementally without large-scale rewrites.

# How we'll execute from now on

I propose that every implementation cycle produces five outputs:

- Architecture Note – Why this change exists.

- Migration Plan – What changes and what remains compatible.

- Production Code – Ready for your repository.

- Verification Checklist – Functional and architectural validation.

- Rollback Plan – How to safely revert if needed.

This approach keeps the transformation controlled, testable, and maintainable.

# Implementation Step 1 — Runtime Foundation Audit

I have opened the live Dip123Das/3bigha-portal repository and verified that the root layout already mounts:

- ThreeBOSRuntimeProvider

- ThreeBOSAuthenticatedBootstrap

- ExperienceModeProvider

- GlobalAiCopilot

- GlobalWorkflowContinuityRibbon

This means we must extend the existing 3BOS runtime, not build a second competing runtime.

The root provider hierarchy currently begins as:

<ThreeBOSRuntimeProvider>

<ExperienceModeProvider>

<ThreeBOSAuthenticatedBootstrap />

...

That is the correct integration point for the constitutional runtime.

## First confirmed implementation gaps

### 1. Public identity remains marketplace-first

The root metadata still describes 3bigha.com as an:

AI-powered property, construction, RFQ, materials and vendor marketplace.

The constitutional primary identity should instead become:

3Bigha Business Operating System — Human First, AI Assisted

Marketplace language should remain for SEO, but as a capability rather than the platform’s main identity.

### 2. Navigation remains module-first

The global header exposes direct module choices such as:

- Property

- Materials

- Services

- Rentals

- Blog

The wording also tells users that each section has its own dedicated workflow. This reflects the current module architecture rather than journey orchestration.

### 3. Dashboard language remains role-based

The mobile navigation still directly links users to:

- My Dashboard

- My RFQs / Compare Quotes

This should eventually be projected from the active workspace and journey context instead of being permanently hard-coded in the global layout.

# First implementation package

The first safe portal change will be 3BOS Runtime Foundation P-01.

It will add or complete these contracts inside the existing lib/3bos system:

type ThreeBOSRuntimeContext = {

human: HumanContext | null;

activeIdentity: IdentityContext | null;

workspace: WorkspaceContext;

growthPlan: GrowthPlanContext | null;

entitlements: EntitlementSnapshot;

capabilities: CapabilitySnapshot;

journey: JourneyContext | null;

geography: GeographyContext | null;

locale: LocaleContext;

readiness: RuntimeReadiness;

};

The implementation order will be:

- Audit every current file under lib/3bos.

- Map the existing runtime types, providers and bootstrap process.

- Preserve all current public APIs.

- Introduce missing context fields with safe defaults.

- Add runtime readiness and explainable resolution.

- Connect authenticated identity without changing current login behaviour.

- Add tests and a rollback-safe compatibility layer.

- Only after verification, connect workspace-aware navigation.

No homepage, RFQ or dashboard will be redesigned before this foundation is verified.

## Status

Constitutional design phase: Closed
Portal implementation: Started
Current package: 3BOS Runtime Foundation P-01
Repository: Dip123Das/3bigha-portal
Immediate target: Audit and evolve the existing lib/3bos runtime without breaking production.

# 3BOS Runtime Foundation P-01 — Audit Completed

I have now inspected the actual runtime implementation, not only the root layout.

## What already exists

The existing lib/3bos runtime is substantially more advanced than initially visible.

The context layer exports both its types and runtime provider through lib/3bos/context/index.ts.

The current runtime context already provides:

- Resolved runtime

- Original compatibility input

- Commercial context

- Runtime status

- Runtime input setters

- Capability lookup

- Capability availability checks

- Filtered available actions

The provider resolves the runtime through create3BOSRuntime, separately resolves subscription compatibility, and exposes strict and optional hooks for gradual migration.

## Runtime pipeline already implemented

The current runtime already follows much of the intended constitutional flow:

Legacy account signals

↓

Identity suggestions

↓

Confirmed or primary identity

↓

Available workspaces

↓

Primary workspace

↓

Growth Plan resolution

↓

Capability resolution

↓

Available human actions

This is implemented directly inside create3BOSRuntime.

The runtime schema currently contains:

- User context

- Identity resolution

- Workspace resolution

- Growth Plan

- Capabilities

- Available actions

- Compatibility guarantees

Therefore, we must not replace this runtime. We should harden and extend it.

# Confirmed constitutional strengths

## 1. Backward compatibility is explicitly protected

The runtime records that:

- Existing routes remain preserved.

- Existing permissions are not replaced.

- No database mutation occurs.

The runtime resolver repeats these guarantees in its returned compatibility state.

This is exactly the correct migration strategy.

## 2. Human identity selection already exists

The runtime can distinguish between inferred identity and a human-confirmed active identity.

The context reports an ambiguous state when human selection is still required.

This means the constitutional requirement—

AI may suggest; the human confirms—

already has an implementation foundation.

## 3. Workspaces are registry-driven

Workspaces are selected from WORKSPACE_REGISTRY using identity, legacy roles, legacy modules and business activities.

The primary workspace resolver respects both active identity and preferred workspace.

## 4. Capabilities are resolved centrally

Capabilities are resolved from CAPABILITY_REGISTRY based on identity and Growth Plan rather than being determined separately by every page.

Available actions are then filtered by workspace navigation and resolved capability eligibility.

This is already close to the intended constitutional architecture.

# Authenticated bootstrap audit

The authenticated bootstrap is intentionally:

- Read-only

- Non-blocking

- Non-authoritative for permissions

- Non-mutating

- Non-disruptive to authentication

It reads:

- profiles

- business_profiles

- vendor_module_grants

and converts those legacy signals into runtime input.

It also restores the human-selected active identity and preferred workspace from active work context.

This confirms that identity continuity already exists across sessions.

# P-01 gaps found

## Gap 1 — Runtime readiness is too coarse

The current status has only:

"uninitialized" | "ready" | "ambiguous"

That does not explain whether runtime resolution is:

- Anonymous

- Authenticated but missing profile

- Identity unresolved

- Identity awaiting confirmation

- Workspace unresolved

- Capability-empty

- Commercial context pending

- Fully operational

The next implementation should add an additive, explainable readiness object without removing the existing status.

## Gap 2 — No structured runtime diagnostics

The runtime keeps original input for auditability, but it does not expose clear resolution explanations such as:

- Why this identity was selected

- Why this workspace became primary

- Why a capability was denied

- Which compatibility signal caused a result

Capability results may contain some of this detail, but the complete runtime lacks one consolidated explanation layer.

## Gap 3 — Commercial context remains separate

The separation is currently intentional and safe. However, consumers must read:

runtime

commercialContext

independently.

The constitutional runtime should eventually expose a unified read model while still keeping legacy payment and authorization systems authoritative.

## Gap 4 — Geography and journey are absent from the root runtime contract

The current runtime contains identity, workspace, Growth Plan, capabilities and actions, but no first-class:

- Geography context

- Active journey context

- Locale context

- Policy evaluation

- Trust context

These should be added progressively, not all at once.

## Gap 5 — Workspace action generation uses every available workspace

resolveAvailableActions loops through all resolved workspaces rather than only the primary workspace.

This may be intentional for global action discovery, but it creates a possible UX risk: users may receive actions from several contexts simultaneously. We must preserve it initially and later distinguish:

primaryWorkspaceActions

allAvailableActions

# First safe code package

The first production change should be narrow and additive.

## P-01A — Runtime Readiness Contract

Add:

export type ThreeBOSRuntimeReadinessState =

| "idle"

| "anonymous"

| "resolving"

| "needs_identity_confirmation"

| "needs_workspace"

| "operational"

| "degraded";

export type ThreeBOSRuntimeReadiness = {

state: ThreeBOSRuntimeReadinessState;

operational: boolean;

reasons: string[];

hasIdentity: boolean;

hasWorkspace: boolean;

hasGrowthPlan: boolean;

capabilityCount: number;

availableActionCount: number;

};

Expose it from the existing context:

type ThreeBOSRuntimeContextValue = {

// existing fields remain unchanged

readiness: ThreeBOSRuntimeReadiness;

};

This change is safe because:

- No current property is removed.

- Existing status remains.

- No database changes are required.

- No permissions are changed.

- No route is changed.

- Existing pages remain compatible.

# Implementation status

I attempted to create the branch:

feat/3bos-runtime-foundation-p01

directly in GitHub, but the connected GitHub integration returned:

403 — Resource not accessible by integration

So I could complete the live code audit, but I could not write the branch through the connector.

The next real implementation step is now precisely defined:

P-01A

Runtime Readiness Contract

↓

P-01B

Runtime Diagnostics

↓

P-01C

Primary Workspace Actions

↓

P-01D

Journey Context Bridge

We should begin with P-01A only, verify the build, and then continue sequentially.

# CEP-01A Complete

We now open:

# CEP-01B — Runtime Diagnostics Engine

## Why?

Today the runtime answers:

"What is the current runtime?"

But it cannot fully answer:

- Why was this identity selected?

- Why is this workspace active?

- Why can't I access a capability?

- Why am I seeing this page?

- Why is AI recommending this action?

For a Business Operating System, every important decision should be explainable.

# The new Runtime Diagnostics Layer

I recommend adding a read-only diagnostics object:

runtime.diagnostics = {

identityResolution: {...},

workspaceResolution: {...},

growthPlanResolution: {...},

capabilityResolution: {...},

compatibility: {...},

health: {...}

}

This is diagnostic, not business logic.

# Identity Diagnostics

Instead of only exposing:

runtime.identity.primary

we expose:

identityResolution = {

selected: "manufacturer",

confidence: 0.91,

source: [

"business_profile",

"portal_use_reason",

"module_grants"

],

alternatives: [

"buyer"

],

humanConfirmed: true

}

This will make debugging and future AI explanations much easier.

# Workspace Diagnostics

Today:

Workspace = Manufacturer

Tomorrow:

Workspace

Manufacturer

because

✓ Identity = Manufacturer

✓ Business Type = Manufacturing

✓ Growth Plan = Professional

✓ User Preference = Saved

That explanation is invaluable during development and support.

# Capability Diagnostics

Instead of simply saying:

RFQ = unavailable

the runtime should explain:

RFQ

Status

Unavailable

Reason

Growth Plan Free

Required Plan Professional

Identity Supported

YES

Workspace Supported

YES

This makes the system transparent.

# Runtime Health

The runtime should also expose its own health:

runtime.health = {

authenticated: true,

profileLoaded: true,

businessLoaded: true,

workspaceResolved: true,

capabilityCount: 42,

warnings: [],

errors: []

}

This is useful for both engineers and a future Founder Workspace.

# Explainable AI

One of the constitutional principles we've discussed is:

AI must be explainable.

Instead of:

"You should create an RFQ."

The AI can eventually say:

"I recommend creating an RFQ because your active workspace is Construction, your Growth Plan includes procurement capabilities, and this supplier category supports RFQs."

The diagnostics layer becomes the foundation for that.

# Founder Workspace Benefits

Later, when you open the Founder Workspace, you will be able to inspect any user's runtime and immediately understand:

- Active identity

- Workspace

- Growth Plan

- Capability grants

- Resolution path

- Warnings

without manually tracing multiple tables.

# Migration Impact

This package is deliberately safe.

Database changes: None

API changes: None

Authentication changes: None

Authorization changes: None

Existing pages affected: None

It only enriches the runtime with additional, read-only information.

# Updated Engineering Roadmap

We have now refined the first implementation milestone into smaller, safer deliveries:

| Package | Status |
| --- | --- |
| P-01A Runtime Readiness | Planned |
| P-01B Runtime Diagnostics | Current |
| P-01C Workspace Action Projection | Next |
| P-01D Journey Context Bridge | Pending |
| P-01E Policy Engine Integration | Pending |
| P-01F Trust & Explainability Layer | Pending |

## A strategic observation

After auditing your code, I've changed one recommendation.

Earlier, I proposed creating a separate /core directory immediately. I no longer think that's the best first step.

The existing lib/3bos implementation is already the natural kernel of the platform. The better approach is to continue strengthening it in place, keeping the repository stable while we mature the runtime. Once it reaches a stable v2, we can decide whether extracting a separate platform package provides enough value to justify the migration cost.

That keeps momentum high, minimizes risk, and aligns with our principle of evolving rather than rewriting.