Agreed. This is now the mandatory constitutional execution protocol for every portal page:

- Audit the existing page code, dependencies, APIs, permissions, database use, routes and responsive behavior.

- Capture and inspect the current desktop and mobile visual page.

- Read the applicable Constitution, 3BOS handbook, Sahaj guidance, engineering architecture, migration strategy and roadmap.

- Identify the complete human journey—not merely the page’s appearance.

- Document what must remain unchanged and what creates confusion.

- Implement one small, reversible milestone.

- Verify focused contracts, TypeScript, production build, routes, permissions and responsive behavior.

- Deploy through local Git → GitHub → VPS.

- Compare the production screenshot with the original.

- Record the result and rollback point before starting another page.

The repository audit found:

- 235 page routes

- 1,273 files in the migration report

- 8,737 legacy or mixed migration findings

- 1,219 high-risk findings

- Existing constitutional foundations for identity, workspace, capability, permissions, geography, AI and marketplace intelligence

We will transform complete journeys in this order:

- Shared navigation, authentication and work context

- Vendor and buyer workspaces

- RFQ creation, review, quotation and comparison

- Property, materials, services and rentals

- Projects, procurement and business operations

- Investment and banker-specific finance

- Conversations, notifications and support

- Onboarding and subscriptions

- Administration

- Public discovery, SEO and utility pages

- Final dignity, accessibility, mobile and production audit

The evidence-based next page is /dashboard/vendor, identified by the migration audit as the highest-concentration user-facing page after the unified workspace.

Please open Vendor Work Desk and send:

- One full-page desktop screenshot

- One mobile screenshot, if possible

I will then audit that exact page and its connected journey before changing any code. No further UI code has been changed during this planning audit.